# rORE Stats Persistent Historical Database - PRD

## Project Overview

- Type: Data reliability and resilience upgrade

- Core functionality: Add a persistent Supabase PostgreSQL store for historical round data, sync new rounds hourly from the rORE API, and use database reads as a fallback source when the live API is unavailable.

- Goal: Prevent historical data loss and keep rORE Stats usable during API outages or schema disruptions while preserving the current API-first behavior.

- Design Goal: Site must look clean, smooth, modern, and professional — polished UI with smooth animations, consistent spacing, and professional color choices.

## User Stories

| # | Story |
| --- | --- |
| 1 | As a rORE Stats user, I want to see historical rounds even if the rORE API is down, so the app remains reliable. |
| 2 | As a rORE Stats user, I want round records (round number, block, winnerTakeAll, timestamp, and related fields) to remain consistent over time, so trend analysis is trustworthy. |
| 3 | As an operator, I want hourly automated syncing from the rORE API into Supabase, so historical data stays current without manual intervention. |
| 4 | As a developer, I want API as primary and database as fallback, so current behavior is preserved and resiliency is added with minimal regression risk. |
| 5 | As an operator, I want observable sync outcomes (success/failure counts and last sync time), so I can detect and fix ingestion issues quickly. |

## Design Checklist (MUST REVIEW)

### Must-Have

- ☒ Clear labeled numbers (e.g., “17.2 rORE” not “17.2”)

- ☒ Right chart types (line=time, bar=categories, pie=parts)

- ☒ Time context (“Last 24 hours”)

- ☒ Loading state (“Loading…” while fetching)

- ☒ Error state (friendly message on failure)

- ☒ Mobile works (at minimum, scrolls)

### Nice-to-Have (ADD TO SCOPE)

- ☒ Interactive charts (hover for details) — Add Chart.js tooltip configuration

- ☒ Time filters [24H] [7D] [30D] — Add filter buttons that filter displayed data by time range

- ☒ Dark/Light mode toggle — Add theme switcher, persist preference in localStorage

- ☐ Trend indicators (green up = good, red = bad) — Future enhancement

- ☒ “Last updated” timestamp — Already implemented

### Layout Priority

- Most important number (top-left)

- 2-3 key supporting numbers

- Main chart

- Supporting charts

## Sequential Phases

### Phase 1: Data Model and Supabase Foundation

- ☐ Create Supabase project and environment wiring

- ☐ Define and apply round_history schema and indexes

- ☐ Add idempotent upsert path and data validation

### Phase 2: Backfill and Hourly Sync Pipeline

- ☐ Build historical backfill script for all available rounds

- ☐ Build incremental hourly sync job

- ☐ Deploy scheduled cron execution on Vercel

### Phase 3: API-First + Database Fallback Read Path

- ☐ Add fallback read service in app/API layer

- ☐ Implement failure detection and graceful switchover

- ☐ Add source indicator and last sync metadata to UI

### Phase 4: Hardening, Observability, and Rollout

- ☐ Add logging/metrics and alerting hooks

- ☐ Add regression and outage simulation tests

- ☐ Document runbook and production rollout steps

## Tasks per Phase

### Phase 1

| Task | Action | Test |
| --- | --- | --- |
| 1.1 | Create Supabase free-tier project and store SUPABASE_URL, SUPABASE_ANON_KEY, and SUPABASE_SERVICE_ROLE_KEY in Vercel env vars. | vercel env ls shows required keys in Preview/Production; local startup fails fast with clear error if missing env vars. |
| 1.2 | Design round_history table with fields: round_number (unique), block_number, winner_take_all, round_timestamp, raw_payload, created_at, updated_at. | SQL migration applies without error; unique constraint prevents duplicate round_number; sample insert/select succeeds. |
| 1.3 | Add indexes on round_number DESC and round_timestamp DESC; add input schema guard for numeric/date normalization. | Query plan uses indexes for latest-round reads; malformed payload test is rejected with structured error log. |

### Phase 2

| Task | Action | Test |
| --- | --- | --- |
| 2.1 | Build one-time backfill command that paginates rORE API history and upserts rows into Supabase. | Backfill completes with no duplicate rows; row count matches source round count for sampled checkpoints. |
| 2.2 | Build hourly incremental sync job that fetches newest rounds since max stored round_number. | Running job twice without new rounds results in zero new writes; adding new round produces exactly one insert/upsert. |
| 2.3 | Configure Vercel cron to trigger sync endpoint/script hourly. | Cron invocation appears in Vercel logs every hour; forced manual invocation returns success and updates last_sync_at. |

### Phase 3

| Task | Action | Test |
| --- | --- | --- |
| 3.1 | Keep existing live API fetch as primary path; wrap with timeout and retry budget. | Healthy API returns live data path; no regression in existing response shape. |
| 3.2 | On primary failure (timeout/5xx/schema mismatch), query Supabase for equivalent historical set and serve fallback payload. | Simulated API outage still returns valid historical data from DB with HTTP 200 and fallback marker. |
| 3.3 | Add frontend status text: Source: Live API or Source: Database Fallback and show Last synced timestamp. | UI displays correct source label per scenario and renders timestamp on desktop/mobile. |
| 3.4 | Add interactive charts with Chart.js tooltips (hover shows exact values). | Hovering over chart data points shows tooltip with round number and value. |
| 3.5 | Add time filter buttons [24H] [7D] [ALL] that filter displayed data by time range. | Clicking filter buttons updates charts and stats to show only data from that time period. |
| 3.6 | Add Dark/Light mode toggle with localStorage persistence. | Clicking toggle switches theme; preference persists on page reload. |

### Phase 4

| Task | Action | Test |
| --- | --- | --- |
| 4.1 | Add structured logs for sync runs (started_at, completed_at, rows_inserted, rows_updated, errors). | Log events emitted on every run; error case includes reason and round context. |
| 4.2 | Add automated tests for mapper logic, fallback selection, and DB query paths. | Test suite passes in CI; outage simulation test proves no blank-state regression. |
| 4.3 | Publish runbook: backfill, re-sync, incident steps, and rollback toggle to disable fallback if needed. | New team member can execute runbook in staging and recover from a forced sync failure scenario. |

## Acceptance Criteria

- ☐ Supabase PostgreSQL (free tier) is provisioned and connected to rORE Stats via environment variables.

- ☐ Historical rounds are persisted in round_history with required fields.

- ☐ One-time backfill imports all currently available historical rounds without duplicates.

- ☐ Hourly cron sync runs automatically on Vercel and upserts newly available rounds.

- ☐ Existing API path remains primary for reads under normal conditions.

- ☐ Automatic fallback to Supabase occurs when primary API read fails.

- ☐ Frontend clearly indicates active data source and displays Last synced timestamp.

- ☐ Interactive charts — Hovering shows tooltip with exact round number and value.

- ☐ Time filters — [24H] [7D] [ALL] buttons filter displayed data by time range.

- ☐ Dark/Light mode — Toggle switch changes theme, persists in localStorage.

- ☐ Outage simulation verifies users still get historical round data when rORE API is unavailable.

- ☐ Documentation exists for setup, sync operations, and failure recovery.

## UI Layout

┌─────────────────────────────────────────────────────────────┐
│ Header: rORE Stats                          Last synced: t │
├─────────────────────────────────────────────────────────────┤
│ Source Badge: [Live API] or [Database Fallback]            │
├─────────────────────────────────────────────────────────────┤
│ Key Metric (Top-left): Current Round / WinnerTakeAll       │
│ Supporting Metrics: Block, Timestamp, Round Count          │
├─────────────────────────────────────────────────────────────┤
│ Main Historical Chart (time-series by round/timestamp)     │
├─────────────────────────────────────────────────────────────┤
│ Supporting Table: Recent historical rounds                 │
└─────────────────────────────────────────────────────────────┘

## Technical Stack

- Supabase PostgreSQL (free tier): persistent historical storage and query fallback

- Vercel (existing deployment): frontend/API hosting and scheduled function runtime

- Vercel Cron: hourly sync trigger

- rORE API: primary real-time source and sync ingestion source

## Development Workflow (ALWAYS FOLLOW)

### Branch Structure

- master = Production

- staging = Test environment

- feature/xyz = New work

### Process for Every Feature/Bug

- Create feature branch from staging: git checkout -b feature/name staging

- Work and commit

- Push: git push origin feature/name

- Vercel auto-deploys to preview URL

- Test on preview

- Run code review: codex review --base staging

- Merge to staging: git checkout staging && git merge feature/name

- Verify staging works

- Merge to master: git checkout master && git merge staging

- Master auto-deploys to production

### Never push directly to master!

### Why

- Prevents bugs from going live instantly

- Allows testing in staging

- Code review catches issues early